# Parent Engagement Suite

Platform Commons

Prepared by Satyam Gambhir

Version 0.1

Nov 01, 2021

# Executive Summary

Studies of successful schools indicate that a high rate of parent involvement is a major factor in their success. Parents have immense potential to transform schools and to bring systemic change.

Saajha aspires to build a network of 10 million parents that would serve as a community learning platform and a drive that transforms the Indian education system. For this to happen, we need to design systems that steer & nudge the stakeholders appropriately. And design frameworks that organize the community for the community, digitally.

This document defines how a peer-to-peer, parents’ community could be formed, sustained and scaled with little to no external support. And could be governed digitally with levers provided to state governments.

# Digital Assets

There are three key assets that help achieve the objective

- Call Center Support App

- Admin & Governance System

- Parents’ Community

And three key channels for engaging parents

- Phone Conversation

- Whatsapp Chats

- Self Manage Parent’s Community

## Application Landscape

## Key Functions of Digital Assets

### Call Center Agent App

| Requirement Document | https://docs.google.com/document/d/1MEzEgHs-m_pO2Ug4kkRgVMolnLoreK_J/ |
| --- | --- |
| Screen Design | https://xd.adobe.com/view/24355ab7-55f1-4cfb-9b2b-bbb8a049a4ff-7166/ |

### Admin App

| Requirement Document | https://docs.google.com/document/d/1BNdakPQWVoov3W01kWat0dQUId1VYQaWUL19tFx3gP8 |
| --- | --- |
| Screen Design | https://xd.adobe.com/view/c9bf42d5-de79-4374-bc18-51bfa4c1645b-9cec/ |

### Parent Engagement App

| Requirement Document | https://docs.google.com/document/d/1mWiPFcWV-pkZM_fFUXRBoI062Qng4Sm1_og5T7eh2pA |
| --- | --- |
| Screen Design | https://xd.adobe.com/view/2bebd3fe-b4b8-4d3c-ad5e-569b0efc0567-7eb8/ |

# Technology Overview

# Proposed Team Size

# High Level Project Plan

|  | Call Center Agent | Admin & Other Functions | Parents Website |
| --- | --- | --- | --- |
| Q1 | - Service Mapping - New Services Development - Workspace Management - Registration | - Service Mapping - New Services Dev. - Workspace Management - Parent Management System |  |
| Q2 | - Parent Management - Roaster Mgmt. - Call Routing (VOIP Integration) | - Whatsapp Integration - CCA Management - Roaster Algorithm |  |
| Q3 | - FAQ & Script Management - LMS | LMS - Script Management - Role Based Access Control | - Service Mapping - New Services Development - Registration & Onboarding |
| Q4 | - Interaction History - Home Visit | - Children Profile & Analysis - Reports and Analytics | - Profile - LMS |
| Q5 | - Participation in Parents forums | - App Improvements | - Children Profile & Assessments - Community Interaction / Forums |
| Q6 | - App Improvements | - App Improvements | - Access Interaction History |
| Q7 | - App Improvements | - App Improvements | - Badges & Gamification |
| Q8 | - App Improvements | - App Improvements | - App Improvements |